Week03 – JIRA Management Task – QUESTION PAPER

Complete the following elements concerning the development of the case study called : FastBurgersNow

These should be integrated into the development cycle which is for the database.

Information:

- Typical sprint is 4-6 weeks in duration – out of sheer convenience we will suggest a 6 week sprint.

- Give equal timings for each of the epics (just from a convenience point of view).

- Create as many stages as needed (your decision) – to correspond to the stages shown below.

- Normally the group members are as follows: Product Owner, Scrum master, 3 – 4 Developers ( Suggest we have 3 developers)

- For the outputs – devise at least 3 tasks for each of the epics within the sprint.

- You will need to complete the development cycle on the word document below  – a good indicator would be the homework tasks that I assign each week.

- The epics – could be interpreted as being the “Elements” in the first column shown below.

- Create your own sprint – using the scrum template and assign me as one of its members – that means send me an invite to my college email address: john.piperias@edinburghcollege.ac.uk.

- Invent any other details needed to complete a full cycle – for the development of a complete database (backend) system.

- Use my example on Jira as the model which shows the overall structure for the sprint (Using SCRUM template) as the basis for the design.

- Distribute the various issues (tasks) equally into the various columns: To Do, Progress and Done.

SUBMISSION:

Take a screenshot of the Timeline that shows all the Timeline and the Board – this doesn’t need to show all the tasks. Paste this inside this document in the section below.

Your Name: Abigail Ridley

Date: 02/12/25

Course:

Student Number:

STAGE: Requirements Definition

| Element | Tool(s) Used | Purpose | Timings | Outputs |
| --- | --- | --- | --- | --- |
| Read the case study and understand how to deaggregate the system into ENTITIES. | Word processor | PROJECT MANAGER: This is the role of the project manager (YOU) – to understand and interpret the requirements from the information you have being given. |  |  |
| Identify features for DB using noun method |  | Identity entities |  |  |

STAGE: Analysis

|  | Tool(s) Used | Purpose | Timings | Output |
| --- | --- | --- | --- | --- |
| Devise the ERD (Entity Relationship Diagram) – use appropriate logic to construct the ERD. | io.draw | ANALYST: Mostly you are constructing this – so you can understand the database design. |  |  |
| Data Dictionary – construct the tables and load all the attributes along with the relevant characteristics (data type, size, null/not null etc). | MS Excel | ANALYST: Mostly you are constructing this – so you can understand the database design and quickly implement these. |  |  |

STAGE: Design

|  | Tool(s) Used | Purpose | Timings | Output |
| --- | --- | --- | --- | --- |
| Finalise ERD | Draw.io/visio | Visualise connections- pk/fk |  |  |
| Table structures | excel |  |  |  |

STAGE: Implementation

|  | Tool(s) Used | Purpose | Timings | Output |
| --- | --- | --- | --- | --- |
| MySQL DB schema | xampp | Create working db |  |  |
| Tables & keys | xampp | Prepare tables to insert data |  |  |
| Sample test data | Xampp | Ensure working |  |  |

STAGE: Testing

|  | Tool(s) Used | Purpose | Timings | Output |
| --- | --- | --- | --- | --- |
| Test constraint | mysql |  |  |  |
| Test CRUD | mysql |  |  |  |

STAGE: Deployment

|  | Tool(s) Used | Purpose | Timings | Output |
| --- | --- | --- | --- | --- |
| Export DB schema |  |  |  |  |
| Documentation |  |  |  |  |

JIRA EVIDENCE (Screenshots)